# OpenShift Rollout Strategy – 2025

Prepared by: [Your Name]

Target Role: Configuration & Release Architect

# Objective

Modernize containerized application deployment and release workflows using OpenShift, enabling secure, scalable, and standardized delivery pipelines across environments.

# Phase 1 – Foundation (Q2 2025)

- Assess current Docker/Kubernetes workloads for OpenShift readiness.

- Set up OpenShift clusters (cloud or hybrid) with RBAC, projects, and security context constraints.

- Design multi-namespace architecture (Dev, QA, Staging, Prod) to enforce environment isolation.

- Integrate OpenShift with Bitbucket and Jira for visibility and audit trails.

# Phase 2 – CI/CD Enablement (Q3 2025)

- Implement GitOps model using ArgoCD or OpenShift Pipelines for automated deployments.

- Migrate key microservices from Kubernetes to OpenShift using Helm charts and reusable templates.

- Establish artifact promotion gates via JFrog/Artifactory into OpenShift builds.

- Define policy-based rollouts (blue-green / canary deployments) with metrics-based triggers.

# Phase 3 – Security & Governance (Q4 2025)

- Enforce image scanning and vulnerability checks in pipelines.

- Configure role-based access control (RBAC) and secure service meshes.

- Enable cluster monitoring and audit logging with Prometheus, Grafana, and Elasticsearch.

- Define disaster recovery procedures and backup strategies for persistent workloads.

# Expected Benefits

- Unified deployment experience across all teams.

- Improved release velocity, rollback control, and traceability.

- Enterprise-grade container security and audit compliance.

- Simplified onboarding for new services with reusable deployment templates.